A. Executive Summary

The Hyperledger work took you from generic Fabric samples to a purpose-built “election bench”: a three-organisation Fabric v3.1.1 network (ECI, Opposition, Civil society) running election-specific chaincode with private data, and benchmarked end-to-end with Caliper under realistic “lakhs of voters” loads. The original goal was clear: stand up a reproducible network that can load voter rolls and booths, cast encrypted votes at scale, and later support tallying, all in a topology that resembles an Indian national election environment.

The journey unfolded in distinct phases. You first stabilised the infrastructure: Docker-based Raft network, channel creation, admin MSP wiring, and a simple “benchbasic” asset-transfer chaincode to prove the lifecycle. On that foundation you deployed two preload contracts—evote-preload (voters & candidates) and boothpdc (booth metadata)—both using private data collections shared across ECI, Opp, and Civil. Then you introduced the core voting contract (accumvote / accumvote2 / accumvote3), wired it to a votes PDC, and integrated it with Hyperledger Caliper to drive 1-vote smoke tests through to 200,000-vote stress tests.

By the end, the Raft-based “fab-election-bench” network was running multiple election chaincodes, with a RecordVote hot path that writes one private and one public key per vote and is structurally tuned for TPS testing. Caliper workloads were issuing votes in rounds of 10, 100, 1,000, 10,000 and up to 50,000 per round, plus a four-runner, 200,000-vote scenario. The system sustained roughly 700 committed RecordVote transactions per second on both 1-of-3 and 2-of-3 endorsement policies, with >99.99% success in the 200k-vote run—enough to claim, credibly, that the prototype can simulate one vote per booth for a large Indian state in a controlled lab setting.

B. Chronological Story of Progress

Phase 1 – Early experiments and test-network work

The very first steps reused the standard Fabric test network (Org1/Org2) to practice the v2/v3 chaincode lifecycle and to design generic deployment scripts. You worked through packaging Go chaincode, installing it on multiple peers, approving for two orgs, and committing to a single channel using the peer lifecycle chaincode flow. These early scripts used placeholder names like evote_cc and generic policies (AND('Org1MSP.peer','Org2MSP.peer')), and were mainly about internalising lifecycle semantics before touching the election bench.

This phase also produced a pattern you later reused everywhere: define variables (CHANNEL_ID, CC_NAME, CC_LABEL, CC_PATH, CC_COLL_CONFIG, CC_SEQUENCE, CC_POLICY), then drive the whole lifecycle—package, install, queryinstalled, approve, commit—from a single well-commented shell script.

Phase 2 – Building the “fab-election-bench” Raft network

Next you moved off the sample network and brought up a dedicated bench:

- Network stack: stacks/stack-v31-raft.

- Channel: statechan-01.

- Orgs/MSPs: ECIMSP (Election Commission), OppMSP (Opposition), CivilMSP (civil society).

- Peers: peer0.eci.bench.local:7051, peer0.opp.bench.local:8051, peer0.civil.bench.local:9051.

- Orderers: a 5-node Raft cluster (orderer1.eci1... through orderer5.civ1...).

You generated crypto material, created the statechan-01 genesis block, joined all orderers to the channel, and then joined the peers, verifying via peer channel getinfo that all three peers saw the same channel height. Anchor peers were configured and TLS was tightened so that each peer could talk to the Raft orderers and to each other.

A key architectural decision here was to mount each organisation’s Admin MSP into its peer containers at a fixed path (/opt/admin-msp) and to copy the orderer and cross-org peer TLS CAs there (/opt/orderer-ca.pem, /opt/OppMSP-peer-ca.pem, /opt/CivilMSP-peer-ca.pem). This meant all subsequent CLI commands—queries, invokes, lifecycle operations—could run from inside the peer containers using a single consistent environment, which eliminated a whole class of “wrong MSP” and TLS issues later on.

Phase 4 – Preload contract: evote-preload and voter_roll_pdc

With the network stable, you introduced the first election-specific chaincode, replacing early evote_cc experiments with a cleaner evote-preload contract. The purpose of this contract was to preload:

- The candidate list per constituency.

- The voter roll (hashed voter IDs and attributes) into a private data collection.

Key design decisions:

- Chaincode: evote-preload (Go).

- Collection: voter_roll_pdc.

- PDC policy: OR('ECIMSP.member','OppMSP.member','CivilMSP.member'), memberOnlyRead=true, blockToLive=0.

- Lifecycle: label evote-preload_1.0, sequence settled at 3 after a couple of internal revisions.

One important operational improvement here was the way you handled chaincode packages. Instead of packaging separately on each org (risking subtle hash differences), you:

- Packaged evote-preload_1.0 once on the ECI peer.

- Exported that exact .tgz via peer lifecycle chaincode getinstalledpackage.

- Copied it into the Opp and Civil peers and installed it there, giving all three peers the same PackageID.

After approval and commit, you ran PDC smoke tests: loading a small candidate list, writing a chunk of voters into voter_roll_pdc via a batched function, and confirming that:

- Authorised peers could read private rows.

- The hashes in the public readset matched the PDC writes.

At this point the bench could legitimately preload a realistic voter roll and candidate set for further experiments.

Phase 5 – Booth metadata contract: boothpdc and booth_pdc

The next capability you added was booth metadata, so that later tally logic could validate that each vote came from a registered polling booth within an authorised voting window. You created a dedicated chaincode boothpdc with:

- Collection: booth_pdc.

- Policy: again OR('ECIMSP.member','OppMSP.member','CivilMSP.member'), memberOnlyRead=true, blockToLive=0.

You followed the now-standard lifecycle pattern: single packaging on one org, export/copy of the .tgz, installation on all three peers, approval by each MSP, and commit to statechan-01. A small but significant optimisation was to set maxPeerCount=1 and requiredPeerCount=0 in the collection config for both voter_roll_pdc and booth_pdc, making PDC dissemination efficient while still giving all three orgs access.

To exercise boothpdc under realistic scale, you wrote:

- /opt/load_booths_seq.sh on the ECI peer: a sequential loader that reads CSV shards and invokes a PutBoothBatch-style method with transient JSON chunks (300–800 rows) to avoid CLI argument size limits.

- /opt/probe_booth.sh: a probe script that picks random booth IDs and calls HasBooth/GetBooth to confirm PDC entries.

With evote-preload and boothpdc in place, the bench could now hold three key data sets: voter roll, candidates, and booth metadata, all in private collections shared across ECI, Opp, and Civil.

Phase 6 – SmartBFT variant of the network (structural, not primary bench)

In parallel with the Raft work, you stood up a SmartBFT variant:

- Stack: stacks/stack-v31-bft.

- BFT peers and orderers with distinct hostnames (bft-peer0.eci.bench.local, etc.).

- Same channel name (statechan-01) and MSPs.

The goal was architectural: prove that the same chaincode set and PDC design could live on a BFT cluster without major changes. You adjusted docker-compose overrides, joined BFT peers to statechan-01, and verified they saw the channel, but your main benchmarking and tuning stayed on the Raft network. The BFT stack now exists as an alternative consensus profile for future experiments.

Phase 7 – The voting contract: accumvote / accumvote2 / accumvote3

Once the preload contracts were stable, you moved to the core voting logic, implemented as accumvote_cc with a chaincode name that evolved through accumvote, accumvote2, and accumvote3 as you iterated on the lifecycle and endorsement policies.

Design of RecordVote

The RecordVote path was deliberately kept hot and simple:

- Arguments: serial, constituency ID, candidate ID, Paillier Enc(1) ciphertext, receipt salt, epoch, attestation signature, booth ID, device ID, device key fingerprint, and compact bio fields.

- Writes per transaction:

  - One PDC row: PutPrivateData(votes_pdc, VOTE::<const>::<serial>, VoteMetaPDC{...}).

  - One public key: PutState(BAL::<serial>, BallotMeta{...}).

  - Optional event: SetEvent("VoteRecorded", ...).

No cross-chaincode calls, no rich queries, and no range scans. You also added “bypass knobs” for testing:

- Environment variables like BYPASS_ABAC_FOR_TEST=on and BYPASS_STATE=TEST to skip attribute-based checks when benchmarking.

- Parameters such as VerifyAttestation=false and EmitEvents=false set via SetParams to reduce overhead during TPS tests.

This made the function highly suitable for Caliper load tests: one PDC write, one world-state write, and optional event per vote.

collections & policies

- Collection: votes_pdc.

- PDC policy: initially OR of all three MSPs; later tightened to match endorsement policy (ECI+Opp, then 2-of-3 including Civil).

- Endorsement policies over time:

  - Baseline: OR('ECIMSP.peer','OppMSP.peer','CivilMSP.peer') for maximum performance and simplicity.

  - Realistic: OutOf(2, 'ECIMSP.peer','OppMSP.peer','CivilMSP.peer') to reflect a majority-endorsement model appropriate for elections.

You used the familiar single-package strategy: package accumvote once, export and install the same .tgz on all three orgs, approve and commit at a given sequence, then bump sequence numbers (1 → 2 → 3 → 4) as endorsement and collection policies evolved. Later, you introduced accumvote2 / accumvote3 as clean lifecycle “slots” to avoid clashes with older definitions while keeping the code mostly identical.

Phase 8 – Wiring Caliper and the first RecordVote smoke tests

With accumvote solid, you deployed a dedicated Caliper workspace under ~/hyperledger/caliper, with:

- Network config: networks/fabric-accumvote.yaml referencing your Raft peers, channel statechan-01, and connection profile connection-eci.yaml. Caliper’s GetParams tests confirmed this setup was correct.

- Workload module: workload/recordvote.js, implementing a RecordVoteWorkload class that generates unique serials per worker (<prefix>-<workerIndex>-<seq>), derives epochs, and sends “accumvote/RecordVote” transactions via Caliper’s sutAdapter.

You then defined a minimal benchmark:

# benchmarks/recordvote-smoke.yaml

test:

name: "accumvote-recordvote-smoke"

description: "Single RecordVote to verify write path"

workers:

number: 1

rounds:

- label: recordvote_1

txNumber: 1

rateControl:

type: fixed-load

opts:

transactionLoad: 1

workload:

module: ./workload/recordvote.js

arguments:

constituencyID: "CONST-001"

candidateID: "CAND-001"

boothID: "BOOTH-001"

deviceID: "DEV-001"

deviceKeyFP: "FP-001"

serialPrefix: "S"

encOneHex: "3"

attestationSig: "att-ok"

Running this via:

npx caliper launch manager \

--caliper-workspace . \

--caliper-networkconfig networks/fabric-accumvote.yaml \

--caliper-benchconfig benchmarks/recordvote-smoke.yaml \

--caliper-flow-only-test

produced Succ = 1, Fail = 0 and created the expected BAL::S-0-0 world-state entry and a matching votes PDC row. This confirmed the full Caliper → Fabric → chaincode path for one vote.

Phase 9 – Configurable load tests: 10 / 100 / 1,000 / 10,000 voters

Once the smoke test passed, you extended the benchmark to a stepped load profile:

- recordvote_10: ~10 votes.

- recordvote_100: ~100 votes.

- recordvote_1000: ~1,000 votes.

- recordvote_10000: ~10,000 votes.

Each round reused the same recordvote.js workload with different txNumber and transactionLoad parameters, driven by 4 Caliper workers.

For example:

# benchmarks/recordvote-load.yaml

test:

name: "accumvote-recordvote-load"

description: "RecordVote at increasing loads"

workers:

number: 50

rounds:

- label: recordvote_10

txNumber: 10

rateControl: { type: fixed-load, opts: { transactionLoad: 10 } }

- label: recordvote_100

txNumber: 100

rateControl: { type: fixed-load, opts: { transactionLoad: 100 } }

- label: recordvote_1000

txNumber: 1000

rateControl: { type: fixed-load, opts: { transactionLoad: 1000 } }

- label: recordvote_10000

txNumber: 10000

rateControl: { type: fixed-load, opts: { transactionLoad: 10000 } }

Caliper was launched with:

npx caliper launch manager \

--caliper-workspace . \

--caliper-networkconfig networks/fabric-accumvote.yaml \

--caliper-benchconfig benchmarks/recordvote-load.yaml \

--caliper-flow-only-test

These runs confirmed that the network and chaincode could handle increasing parallelism without functional errors, and they provided the first TPS/latency curves under realistic loads, still mostly under a 1-of-3 endorsement policy.

Phase 10 – CSV-backed workloads and higher-order stress tests

To move closer to election realism, you switched workload arguments from pure constants to CSV-backed data:

- data/voters.csv: hashed voter IDs and attributes.

- data/candidates.csv: constituency, candidate IDs, names, party codes, symbol hashes.

- data/booths.csv: booth IDs, locations, and associated constituency/state.

The recordvote.js module was expanded to randomly pick rows from these CSVs per transaction, still generating unique serials, but now with realistic combinations of voter, booth, and candidate. Benchmarks like recordvote-steps.yaml used the same 10/100/1k/10k pattern but with CSV-based arguments.

You then pushed much harder:

- 10k votes at “2500 TPS” and “5000 TPS” pressures.

- 50k votes at 5,000 and 10,000 “TPS” pressures.

Although transactionLoad is just a pressure knob rather than a hard TPS guarantee, Caliper reports showed the system saturating around ~700 TPS. For one 1-of-3 endorsement baseline, you recorded ~700 committed RecordVote transactions per second over a 50,000-vote run, with average latency under 1 second and max latency ≈2.1s, and no failed transactions.

These results were strong enough to be described as Q1-paper-grade benchmarking once you document hardware, endorsement policy, Caliper version, and chaincode details.

Phase 11 – Full loop: RecordVote → ClosePoll → TallyPrepare → PublishResults

With RecordVote stable under load, you wired the rest of the voting cycle into Caliper:

- A tally-publish.js workload that calls admin-style methods TallyPrepare and PublishResults once each, driven by round arguments.

- A full-loop.yaml benchmark that:

  - Casts 10,000 votes.

  - Calls ClosePoll(constituencyID) once.

  - Calls TallyPrepare once.

  - Calls PublishResults once with dummy results JSON and a bundle hash.

This validated the read-side of accumvote (tally logic) and its dependencies on evote-preload and boothpdc without yet pushing them to the same TPS extremes as RecordVote. It also proved that your permissions, chaincode naming, and cross-chaincode calls worked correctly at least at low volume.

Phase 12 – Stronger endorsement (2-of-3) and the 200,000-vote test

To move from optimistic benchmarking to a more realistic election setting, you re-committed the voting contract (under the accumvote3 name) with a 2-of-3 endorsement policy:

OutOf(2, 'ECIMSP.peer','OppMSP.peer','CivilMSP.peer')

You also ensured the votes_pdc collection’s member set aligned with this policy so that the identities used in benchmarking could both endorse and see private data. Lifecycle commands were updated so all three peers had the same package and the new sequence was applied consistently across ECI, Opp, and Civil.

Finally, you ran the “big one”: four parallel runners, each pushing 50,000 RecordVote transactions (one vote per booth for ~2 lakh booths in Uttar Pradesh, conceptually), under the 2-of-3 endorsement policy:

- Runner 1: 49,999 succ / 1 fail.

- Runner 2: 50,000 succ / 0 fail.

- Runner 3: 49,998 succ / 2 fails.

- Runner 4: 49,998 succ / 2 fails.

Total: 199,995 successful of 200,000 requested (99.9975% success). Over a wall-clock of about 288.6 seconds, the combined throughput was ≈693 tx/s end-to-end (including client wait-for-commit).

This is the core quantitative result:

On a 3-organisation, 2-of-3 endorsement, Raft-based Fabric v3.1.1 network, the system sustained ≈700 RecordVote tx/s while processing 200k votes (4 parallel runners, max concurrency 2048 each), with >99.99% success rate.

That run essentially completes the initial phase of the Hyperledger installation project: you have a functioning, benchmarked election bench with realistic structure and measured performance.

C. Key Milestones & Decisions (Bullet List)

- Dedicated election bench network stood up

  - Built stacks/stack-v31-raft with Raft orderers and three orgs (ECIMSP, OppMSP, CivilMSP) on channel statechan-01.

  - This gave you a persistent, realistic multi-org topology for all later experiments.

- Admin MSP and TLS wiring standardised

  - Mounted Admin MSPs under /opt/admin-msp on each peer and centralised orderer and cross-org peer TLS roots.

  - Simplified all lifecycle and invoke commands, reducing misconfiguration risks.

- Sample chaincode benchbasic deployed and tested

  - Adapted Fabric’s asset-transfer-basic example as benchbasic and deployed it across the channel.

  - Validated chaincode lifecycle, endorsement, and world state replication before introducing election logic.

- Single-package lifecycle pattern adopted

  - Packaged each chaincode once, exported the .tgz from one peer, and installed the same file across all orgs.

  - Guaranteed identical PackageIDs and smoother approvals and commits.

- Election preload chaincode evote-preload live with voter_roll_pdc

  - Deployed evote-preload_1.0 (sequence 3) with a private voter roll collection shared across all three orgs.

  - Enabled secure storage of large voter lists and candidate data, decoupled from vote-casting logic.

- Booth metadata chaincode boothpdc and loaders created

  - Deployed boothpdc_1.0 with booth_pdc and authored loader/probe scripts to ingest and verify booth data at scale.

  - Completed the data-side foundation: voters, candidates, and booths all available via PDC.

- Voting contract (accumvote) designed for high-TPS RecordVote

  - Implemented a hot path with one PDC and one world-state write per transaction, optional events, and ABAC/attestation bypass for tests.

  - Designed explicitly to be hammered by Caliper without complex cross-chaincode interactions.

- Caliper integration for the election bench

  - Set up networks/fabric-accumvote.yaml and a recordvote.js workload, then ran 1-vote smoke tests successfully.

  - Established an automated, repeatable benchmarking harness against the Fabric bench.

- Stepped load benchmarks to 10k votes

  - Configured 10/100/1,000/10,000-vote rounds with fixed-load rate control, first with constant arguments, then CSV-backed.

  - Produced the first TPS/latency curves and discovered natural saturation near ~700 TPS.

- CSV-backed workload with voters, candidates, booths

  - Switched Caliper arguments to random combinations from voters.csv, candidates.csv, and booths.csv.

  - Made benchmarks more realistic while preserving high-load characteristics.

- Full voting loop (RecordVote → ClosePoll → TallyPrepare → PublishResults) validated

  - Implemented additional workloads and a full-loop.yaml benchmark covering the complete flow.

  - Demonstrated that tally logic and cross-chaincode calls worked under low-volume conditions.

- Endorsement hardened from 1-of-3 to 2-of-3

  - Recommitted the voting contract with OutOf(2, 'ECIMSP.peer','OppMSP.peer','CivilMSP.peer') and matching PDC membership.

  - Brought the bench’s trust model closer to what you would want in a real election context.

- 200,000-vote, 2-of-3 benchmark achieved

  - Ran four parallel clients (50k votes each), achieving ~693 tx/s aggregate throughput with >99.99% success.

  - This is the central performance milestone: a full-path RecordVote test at a scale comparable to the number of polling booths in a large state.

- SmartBFT stack built as a future option

  - Brought up stack-v31-bft and confirmed basic channel participation with the same orgs and channel.

  - Provides an alternative consensus layer for future resilience and performance comparisons.

D. Final State & Current Status

Based on the latest logs across the nine PDFs, the Hyperledger setup is in the following state:

- Network

  - A three-org Fabric v3.1.1 Raft network (fab-election-bench) is running with channel statechan-01, three peers (ECI, Opp, Civil), and a 5-node Raft ordering service.

  - Admin MSPs are mounted in each peer container and TLS roots are in place, so all lifecycle and chaincode operations are reproducible from the documented scripts.

- Deployed chaincodes (Raft stack)

  - benchbasic (asset-transfer-basic variant) as a known-good sample for sanity checks.

  - evote-preload with voter_roll_pdc for candidates and voter roll.

  - boothpdc with booth_pdc for booth metadata and windows.

  - accumvote3 (latest voting contract) with votes_pdc, committed under a 2-of-3 endorsement policy and used for Caliper benchmarks.

- Benchmarking harness (Caliper)

  - A working Caliper environment at ~/hyperledger/caliper with:

    - Network config networks/fabric-accumvote.yaml (and variants).

    - Workloads for RecordVote and Tally/Publish.

    - Benchconfigs for 1-vote smoke, stepped loads (10–10,000), CSV-backed tests, and full loops.

  - Demonstrated throughput around 700 committed RecordVote tx/s under both 1-of-3 and 2-of-3 policies, up to and including a 200,000-vote (≈2 lakh booths) run with >99.99% success.

- SmartBFT stack

  - A SmartBFT variant (stack-v31-bft) exists, with peers joined to statechan-01 and ready to deploy the same chaincodes. Full performance benchmarking on BFT appears to be a future task rather than completed work.

- Clearly pending / future-facing items (from the logs)

  - Systematic high-load benchmarks for the tally side (TallyPrepare and PublishResults) comparable to what you’ve already done for RecordVote.

  - Deep comparison of Raft vs SmartBFT performance and failure-mode behaviour under the same workloads.

  - Potentially loading full-scale voter and booth datasets (tens of millions of voters, all booths across multiple states) and measuring any impact on tally time rather than RecordVote TPS.

In plain terms: you now have a working Hyperledger Fabric election bench with realistic topology, multiple election-specific chaincodes, private data collections, and a calibrated Caliper harness that has already proven the system can sustain roughly 700 votes per second while handling hundreds of thousands of transactions. The infrastructure is no longer the bottleneck; the remaining work is about expanding datasets, refining tally logic under load, and, if you choose, exploring SmartBFT and richer ABAC policies for the production-grade design.\